Experiment No:2

Date:                                                     			QR CODE

EXPERIMENT TITLE:

Program Analysis and Project Planning for a Smart Parking System

AIM:

To apply Software Engineering principles such as requirement analysis, cost estimation, scheduling, and feasibility analysis in order to design a realistic and constraint-compliant Smart Parking System project plan.

PROBLEM DESCRIPTION:

InfraTech Tech Park faces severe parking congestion, causing employee frustration and productivity loss. Management requires an automated Smart Parking System to guide drivers to available parking spots using existing infrastructure, within a strict budget and timeline. The project plan must justify all decisions using SDLC principles.

GIVEN CONDITIONS / CONSTRAINTS

Budget cap: $5,000

Project planning duration: 2 weeks

Use of existing low-resolution cameras only

Basic entry/exit barrier gates

No new sensors or hardware purchases

System limited to planning and design phase

APPROACH / METHODOLOGY:

The problem was approached using SDLC methodology. Requirements and constraints were identified first. The system scope was clearly defined, followed by feasibility and cost analysis. A project schedule and risk assessment were then prepared to validate the overall plan.

PLANNING AND ESTIMATION:

Estimated budget allocation:

Cloud vision API trials: $1,500

Development & analysis labor: $2,500

Project documentation & tools: $700

Risk buffer: $300

Total Estimated Cost: $5,000 (within budget)

SCHEDULING / DESIGN CONSIDERATIONS:

Week 1: Requirement analysis, scope definition, feasibility study

Week 2: Cost estimation, scheduling, risk analysis, and final project plan preparation

This schedule satisfies the two-week planning constraint.

FEASIBILITY ANALYSIS:

Technical Feasibility: Achieved using existing cameras and cloud vision APIs

Economic Feasibility: Maintained within the $5,000 budget

Operational Feasibility: Aligns with real-world parking operations

Schedule Feasibility: Completed within the required two-week period

RESULT:

A comprehensive SDLC-based project plan for a Smart Parking System was successfully developed, satisfying all constraints.

CONCLUSION:

This experiment demonstrates that Software Engineering methodologies can effectively address real-world infrastructure problems by enabling structured planning, feasibility validation, and optimized decision-making.